Dev 1 — Pricing Model LightGBM ML model · Predicts best price band per SKU

| Assigned to | Dev 1 |
| --- | --- |
| Sprint | Sprint 3 ¦ Weeks 5–6 |
| Estimated effort | 8 days (40 hours) |
| Depends on | Sprint 1 complete — SKU master + demand data in TimescaleDB |
| Delivers | get_price_prediction MCP tool returns real ML recommendations |
| Stack | Python 3.12, LightGBM, scikit-learn, FastAPI, Postgres, TimescaleDB |

What you are building

You are building the machine learning engine that powers the get_price_prediction MCP tool. When a merchant or AI agent asks "what price should I set for SKU-101 this Diwali?", your model answers that question with a recommended price band backed by data.

The MCP server already has a stub for this tool that returns mock data. Your job is to replace the stub with a real FastAPI endpoint that calls a trained LightGBM model. The MCP server calls your endpoint at: POST /predict-price

Context — how it fits in the system

The full flow is: AI agent asks question → MCP server receives it → MCP server calls your FastAPI endpoint → your model runs → result goes back to the AI agent. You only need to build the FastAPI endpoint and the ML model. The MCP server integration is done by Tech Lead.

Your task breakdown

Task 1 — Feature engineering  (2 days)

Pull training data from the data stores set up in Sprint 1. Build the feature table that will train the model.

Features to engineer from TimescaleDB (demand_events table):

- demand_7d — total units sold in last 7 days per SKU

- demand_30d — total units sold in last 30 days per SKU

- return_rate — returns divided by units sold, last 30 days

- conversion_rate — units sold divided by page views, last 14 days

Features from Postgres (skus table):

- category — product category (electronics, fashion, etc.)

- gst_rate — GST slab 0 / 5 / 12 / 18 / 28 — from HSN lookup

- cost_price — your COGS for margin floor calculation

Features from competitor_prices table:

- competitor_price_avg — average of Flipkart + Amazon.in price for same SKU

- competitor_price_delta — your current price minus competitor average

India-specific features (critical — do not skip):

- pincode_tier — metro / tier2 / tier3 — from pincode_tiers table

- is_diwali_week — boolean, 1 if within 14 days of Diwali

- is_big_billion_days — boolean, Flipkart sale window

- is_end_of_season — boolean, January + July windows

- is_ipl_season — boolean, March to May

India psychological price points — add these as dummy features: is_below_999, is_below_1999, is_below_4999, is_below_9999 These capture the step-change in demand that happens at round-number thresholds.

Task 2 — Train LightGBM model  (2 days)

Train one model per product category. Electronics pricing behaviour is completely different from fashion — a single model will underfit both.

Model target variable:

- optimal_price — the historical price that maximised revenue × margin for each SKU-week

Training setup:

- Algorithm: LightGBM (pip install lightgbm)

- Train/test split: 80% training, 20% held-out test — split by time, not randomly

- Evaluation metric: Mean Absolute Percentage Error (MAPE) on price recommendations

- Target MAPE: < 8% on test set before shipping to production

- One model file per category, saved as .pkl in /models/ directory

Minimum training data requirement:

- 90 days of demand history per SKU — flag SKUs with less as insufficient_data

- For insufficient SKUs, fall back to competitor_price_avg + 5% margin buffer

# Rough training structure (Python)

import lightgbm as lgb

from sklearn.model_selection import TimeSeriesSplit

# One model per category

for category in df['category'].unique():

cat_df = df[df['category'] == category]

X = cat_df[FEATURE_COLS]

y = cat_df['optimal_price']

model = lgb.LGBMRegressor(n_estimators=300, learning_rate=0.05)

model.fit(X_train, y_train)

# Save: joblib.dump(model, f'models/{category}.pkl')

Task 3 — Build FastAPI endpoint  (2 days)

Wrap the model in a FastAPI microservice. This is what the MCP server will call.

Endpoint spec — Tech Lead will call this:

| Method + path | POST /predict-price |
| --- | --- |
| Request body | { "sku_id": "SKU-101", "target_date": "2026-10-15" } |
| Response | { "sku_id": "SKU-101", "recommended_price_inr": 1249, "price_band_low": 1199, "price_band_high": 1349, "confidence": "high", "reason": "Diwali demand spike + competitor at ₹1,299" } |
| Response time SLA | < 300ms P95 — cache features in Redis for speed |
| Error handling | Return 422 if sku_id not found. Return 200 with fallback=true if insufficient data. |

All prices returned must be ex-GST (base price before tax). The MCP server will add GST on top when presenting to merchants. Never return MRP-inclusive prices from this endpoint.

Task 4 — Price elasticity estimator  (2 days)

This is a separate but related model. It answers: if I raise the price by 10%, how much will demand drop?

Method: log-log OLS regression

- log(demand) = alpha + beta × log(price) + controls

- Beta coefficient = elasticity. If beta = -1.8, a 10% price rise drops demand 18%.

- Run one regression per category, not per SKU

- Expose as GET /elasticity?category=electronics — returns { elasticity_coefficient: -1.8 }

India-specific calibration:

- Add dummy variables for psychological price thresholds (₹999, ₹1999, ₹4999, ₹9999)

- Expect higher elasticity in tier-2/3 cities vs metro — segment the regression by pincode_tier

Acceptance criteria

| Acceptance criteria | Definition of done |
| --- | --- |
| Model returns recommendations for all active SKUs | Zero active SKUs return an error for /predict-price |
| MAPE < 8% on held-out test set | Test set evaluation logged and shared with Tech Lead |
| Response time < 300ms P95 | Load test with 50 concurrent requests shows P95 < 300ms |
| GST-exclusive prices only | All returned prices are base price — verified against 10 sample SKUs |
| Fallback for sparse SKUs | SKUs with < 90 days history return fallback=true with competitor-based price |
| Elasticity endpoint live | GET /elasticity returns coefficient for all 5 categories |

Data you need access to

- Read access to TimescaleDB — demand_events hypertable (set up by Dev 2 in Sprint 1)

- Read access to Postgres — skus table, hsn_gst table, pincode_tiers table

- Read access to competitor_prices table in TimescaleDB

- Write access to /models/ directory on the shared file store (S3 or local in dev)

Ask Dev 2 for the TimescaleDB connection string and sample data. Do not start model training until Sprint 1 is complete and at least 30 days of demand data is available. For development, Dev 2 will provide a seed dataset with 90 days of synthetic demand data.

Questions to resolve before starting

- demand_events table generation

- model .pkl files storage ?

- Confirm: which 5 product categories do we support in v1?

Dev 1 — complete this doc and check off tasks in the Sprint Plan Excel before marking your PR ready for review.